# Account Manager End-of-Week Report & Sync Prep

Submitted by: Nguyen

Date of Submission:16/10/26 (Due every Friday by 4:00 PM)

Reviewer: Jonas (COO)

## 1. Department-Specific Operations

### A. Development

Objective: Zero downtime or idle time for developers.

- Developer Task Lock-In: Does TRI have his exact task queues locked in for Monday morning? (Mimi to attach a screenshot/link to the finalized project board for next week below).

- Scope Creep & Upsell Tracking: Have any technical out-of-scope requests from the past week been flagged, documented, and passed to Account Management for upsell estimation?

The CRCC Asia announcement banner is out of scope, so we need to confirm the PIC and next steps.

- Cross-Department Handovers: Have all technical assets or handovers required by other teams (e.g., SEO, Marketing) been delivered so no external campaigns are delayed?

### B. Account Management (AM) Sync

Objective: Align internal delivery with client-facing expectations.

- Client Deliverable Alignment: Have you synced with the Account Manager (Mimi) to review upcoming client deadlines, urgent requests, and report delivery statuses for next week?

Last week:

- Kenno feedback if any (7.10)

- Ventia Dashboard plan update (9.10)

- Sky International Preschool on-boarding checklist (5.10)

- SD Website V2 Tasks: Page audit, page monitoring, Vietnamese version go-live (

- Monthly Reports (7.10)

This week:

- AIP Foundation: Handover document sent; waiting for the client to assign a technical contact.

- Silblox: Website ready for review; awaiting client confirmation and launch approval.

- SD Website 2026: Six service pages published; tracking and analytics dashboard live. Awaiting internal reviews.

- Kenno: Client received the deliverables and is reviewing the preview.

- CRCC: Optimised image loading; awaiting landing page approval before duplicating it across 11 locations.

- FLS: Final feedback and testing scheduled for 19–20 October, ahead of go-live (Next Wednesday).

- ABCIS: Updated Author page template sent to the client for review.

- Fox Football Portal: Bug fixes completed; further work on hold pending scope confirmation.

- SIT: Content updates completed and deployed to staging; awaiting client feedback.

- Blocker Resolution: Are there any internal blockers preventing the delivery team from meeting CS team’s promises? If yes, what is the mitigation plan?

None

- Weekly Updates Added to SD Friday: All team updates are added to SD Friday, this includes Client Service level updates, Development updates if applicable, SEO updates if applicable.

Yes

### C. SEO Department

Objective: Maintain tight oversight on output, even with self-managing or remote staff.

- Lead Alignment: Have you synced with Simon to confirm next week's core strategy and deliverables?

- Task Delegation Audit: For team members reliant on the Lead for task assignments, have their next 3-5 days of work been mapped out? If no tasks are available, what is their explicit fallback optimization focus?

- Tooling & Technical Support: Are all technical tools, scripts, or analyzers required by the SEO team fully functional and delivered?

## 2. Monday Townhall & Operations Prep

Objective: Ensure Monday morning kicks off with absolute structure, clarity, and zero technical friction.

- Townhall Presentation Ready: Is the Monday Townhall presentation fully updated with the previous week's performance metrics, company wins, and the upcoming week's focus. SD Townhalls

- Meeting Logistics & Links: Have all calendar invites for the upcoming week (especially the Townhall) been audited? Are valid, working video links attached, ensuring seamless access for both in-office and WFH staff?

- Weekly WFH/In-Office Roster: Has the team’s attendance schedule for next week been mapped out so we know exactly who is remote and when?

Nein.

| Mimi Pham Account Manager Date: | Jonas Hoener COO Date: |
| --- | --- |